Pulse: Architecture and Stack Decision Brief

Inside the Game: Developer Hackathon  |  For team review before work starts (draft, Oct 4, 2026)

How to use this brief It compares the stack options for Pulse against what the hackathon actually rewards, then says what to focus on. Ratings (Strong, Good, Mixed, Weak) are our judgement for a team of three with about three weeks, not benchmarks, so challenge them. Facts are tagged Verified (read in documentation this week), Partly verified or Reasoned (not checked). The decision log in section 14 is where we record what we agree.

# 1. Recommendation at a glance

| Decision | Recommended | Status |
| --- | --- | --- |
| Web front end | Go + htmx for the shell and panels, plus one small TypeScript "overlay island" for video, canvas and synced captions | Strong. Recommended |
| Agent service language | Python with Microsoft Agent Framework for now. C# if one teammate has really shipped C# | Open. Depends on team skills |
| Contract between services | Contract-first: JSON Schema plus shared valid and invalid fixtures, hand-written types per language, and a Go publish gate | Strong. Recommended |
| Ingest | Azure Event Hubs Standard, 1 throughput unit, replaying stored synthetic matches | Good. Recommended, cost check |
| Delivery to viewers | SSE from Go by default; Web PubSub Standard (1 unit) behind the same interface as the Azure showcase | Good. Recommended, spike |
| Agent hosting | Container Apps for the live path; a Foundry hosted agent as an optional prize play | Needs spike |
| Voice | Azure AI Speech (English plus Swahili) with word-timed captions | Needs spike. Check Swahili voice |
| ElevenLabs and any hardware | Dropped. Software only, web based | Strong. Decided |

The idea in one line: compute football facts deterministically in Go, let a small team of agents narrate only from those facts, verify every claim against source events, and show it on a web overlay that fans, analysts and studios each see differently.

# 2. What the hackathon rewards

Stage 1 is pass or fail on theme fit and use of the featured Microsoft technologies. Stage 2 scores five equally weighted criteria (20% each). The architecture exists to give us visible proof for each.

| Criterion (20% each) | What judges look for | What our architecture shows |
| --- | --- | --- |
| Technological Implementation | Creative synthetic data, quality practices, effective use of hero technologies, maintainable code | Storyline generator and data-quality report; Event Hubs, Container Apps, Foundry, Speech; CI, tests, IaC, shared fixtures |
| Agentic Design and Innovation | Agentic patterns, orchestration, MCP, multi-agent collaboration | Seven specialised agents on Agent Framework, engine facts exposed as MCP tools, Verifier loop with template fallback, visible traces |
| Real-World Impact | Production deployability, significance of the problem | Cue gate, groundedness panel, cost controls, accessibility mode, broadcast adapter described as roadmap |
| User Experience and Presentation | Design, a clear demo video, balanced frontend and backend | htmx shell plus overlay island, persona views, Swahili voice with captions, a video under two minutes |
| Adherence to Category | Fit with the prize category entered | Primary: Multi-Agent. Secondary fits: Foundry, Azure Cloud Native, Enterprise |

## Rules that constrain the architecture

- New project only: created after Sept 29. Fresh repository, no imported code.

- Public GitHub repo is required, so no secrets in it (Key Vault) and good docs from day one.

- Judges get free, unrestricted access until Nov 10. The deployment must stay up, stay cheap and be easy to open, with login details if private.

- Must function as shown in the video. The video is under two minutes, public, with no third-party trademarks or copyrighted music. Only show what is built.

- Wearable or proprietary hardware can trigger a request for physical access. We avoid it entirely.

- English materials (or translated), and a fictional league world so no real club, player or league marks appear.

# 3. Reference architecture

Figure 1. Reference architecture. Colours show who owns each part.

## How one moment flows

- The replayer streams a seeded synthetic match (events plus about 5 Hz tracking) into Event Hubs.

- The Go engine consumes it, updates match state, computes pitch control, pressing, pass difficulty and entropy, and detects moments with their source event IDs.

- The engine exposes facts and calculations to the agents as MCP tools.

- The Orchestrator routes the moment through Analyst, Explainer, Narrator, then Persona and Localisation per viewer profile, then the Producer builds the cues.

- The Verifier checks every claim against event IDs. After two rejections the system falls back to a template sentence.

- Azure AI Speech renders audio and word timings for spoken cues, stored in Blob and referenced from the cue.

- The Go cue gate validates the contract. Narrative cues need evidence and a verification result, or they do not leave.

- Delivery pushes the cue. htmx updates the panels and the overlay island draws on the video in sync.

| Layer | Service or technology | Why it is there |
| --- | --- | --- |
| Ingest | Event Hubs Standard (1 TU), Go replayer | Stage 1 of the pipeline on a real Azure streaming service, replayable for judges |
| Engine | Go on Container Apps | Fast deterministic metrics and moments; MCP tool server |
| Agents | Agent Framework (Python or C#) on Container Apps; optional Foundry hosted agent | Multi-agent orchestration with failure recovery |
| Models and traces | Foundry, Azure OpenAI, Application Insights | Small fast model live, stronger model for recaps, traces for the demo |
| Voice | Azure AI Speech, Blob storage | Spoken commentary and word-synced captions, cached for judges |
| Gate and delivery | Go gate, SSE, optional Web PubSub Standard | Nothing unverified reaches viewers; real-time push |
| Web | Go + htmx shell, TypeScript overlay island, Cosmos DB for profiles | Persona and language views, accessible HTML, rich video overlay |
| Platform | Key Vault, Bicep, GitHub Actions, OpenTelemetry | Quality, repeatability and cost control, which the criteria reward |

# 4. Decision 1: the web front end

The question was Go + htmx instead of Next.js. htmx swaps server-rendered HTML fragments, which is excellent for panels, persona switching and language switching, and wrong for per-frame work. Four things need real client code: the overlay on the video, the pitch-control heatmap and Evidence Trail replay, word-synced captions, and the Player Spotlight HUD.

| Option | Hackathon fit | Team velocity | Delivery risk | Cost and judge access | Verdict |
| --- | --- | --- | --- | --- | --- |
| A. Go + htmx shell + TypeScript overlay island | Strong. Rich overlay where it counts, clean server-side shell, accessible HTML | Strong. One backend language for engine and web, no API layer | Good. Two small JS pieces to integrate; keep video outside swapped regions | Strong. One small container, quick scale to zero | Recommended |
| B. Next.js (TypeScript) front end | Strong. Conventional rich UI that reads as "frontend" to judges | Mixed. Separate stack, build and API layer; Experience role carries more | Good. Well trodden | Good. Extra Node runtime to host | Fallback if overlay needs grow |
| C. Go + htmx only, no island | Weak. Cannot do a smooth overlay, canvas or synced captions well | Strong. Fastest to start | Weak. Hero moments underwhelm | Strong. Cheapest | Not recommended |

| Server-rendered with htmx | TypeScript overlay island |
| --- | --- |
| Persona picker, language switch, favourite club and player settings Analyst panels and stat cards (updated about once or twice a second) Recap pages and the Producer Rundown Page chrome, accessibility settings, captions region (aria-live) | Overlay drawn on top of the video, frame-aligned Pitch-control heatmap and Evidence Trail mini-pitch replay Word-synced caption highlighting against audio Player Spotlight HUD Subscribes to the cue stream (SSE or Web PubSub) |

Honest risks: judges may read an all-server-rendered demo as thin on frontend (the island is the answer); I saw a mention of htmx 4.0 being stable but did not confirm it, so pin the version after checking; htmx swaps must never replace the video element.

Discuss as a team • Does anyone already prefer React or Next.js enough to want option B? • Who owns the overlay island? It is the most visible 300 lines in the project.

# 5. Decision 2: the agent service language

This surfaced late: Microsoft Agent Framework 1.0 is stable for .NET and Python (Verified). Go and TypeScript are not in that list, so the agent service cannot share a language with the Go engine. Per Microsoft, features are at parity: workflows, multi-agent orchestration, MCP, A2A (A2A 1.0 described as coming soon), and the same model providers. Foundry hosted agents also support Python and C#, so Azure does not break the tie.

| Option | Hackathon fit | Team velocity | Delivery risk | Azure integration | Verdict |
| --- | --- | --- | --- | --- | --- |
| Python + Agent Framework | Strong. Stable 1.0, workflows, multi-agent, MCP | Strong. Fast iteration; most LLM samples are Python (Reasoned) | Good. Third language in the system | Strong. Foundry, Speech, hosted agents all supported | Default |
| C# + Agent Framework | Strong. Microsoft home turf, same 1.0 features | Mixed. Strong only if someone has shipped C#; idioms take time | Good. Good with an owner, risky without | Strong. Hosted agents support C# | Choose if a teammate owns it |
| Go or TypeScript with custom orchestration | Weak. Loses the Agent Framework hero-tech signal | Mixed. Familiar language, but we build the plumbing | Weak. Orchestration, tracing and recovery are on us | Mixed. Go SDK coverage not checked | Not recommended |

## Decision rule

- At least one solid C# developer: use C# for the agents.

- Nobody has shipped C#: use Python. Do not learn a language under a three-week deadline.

- Two or more strong C# developers: consider moving the engine to .NET as well. That removes a language and lets engine and agents share models, at the cost of leaving Go.

Discuss as a team • Who has shipped something in C# or .NET in the last 12 months, and who has built an LLM app in Python? • Whoever owns the agents owns 20% of the score, so who is most comfortable there?

# 6. Decision 3: the contract between services

With a Go engine, an agent service in another language, and a TypeScript island, something has to define Events and Cues. We tested the obvious idea of generating everything from one schema.

| Experiment (run in this project) | Result | Reading |
| --- | --- | --- |
| JSON Schema generated from the Zod contract | 4 of 4 emitted | Structure is easy to export |
| Valid fixtures accepted by the generated schema | 20 of 20 | Shapes agree |
| Invalid events rejected by schema alone | 7 of 10 | Misses cross-field rules |
| Invalid cues rejected by schema alone | 2 of 10 | Most cue rules live in code |

The rules a schema missed are the ones that matter: a narrative cue without evidence, claims passed exceeding claims checked, a grid that does not match its rows and columns, commentary marked "verification not required", a completed pass with no recipient. Those are our "nothing unverified reaches the screen" story, so a generator-first approach would give false confidence exactly where it counts.

| Option | Catches the rules? | Fits our languages? | Upkeep | Verdict |
| --- | --- | --- | --- | --- |
| Zod-first (TypeScript owns it) | Good. In TypeScript only | Weak. No backend service runs TypeScript | Mixed. A third implementation | Retire as source; keep tests and fixtures |
| Pydantic-first | Good. In Python only | Mixed. Go engine consumes a contract owned by Python | Mixed. Ok | No |
| Go-first | Good. In Go only | Mixed. Agents become second class; schema from structs carries no rules | Good. Simple | No |
| Contract-first (schema plus fixtures, types per language, Go gate) | Strong. Every rule has an invalid fixture enforced in every language | Strong. Language neutral; a later C# swap is cheap | Mixed. Each rule implemented once per language (about a dozen) | Recommended |

## Where the code stands

- TypeScript (Zod) contract: 10 event types and 8 cue payload kinds, 45 contract tests passing, typecheck, lint and format clean.

- Go types: started, not finished. Python or C# models: not started.

- Next: commit the generated JSON Schema under a contract folder, add a short RULES file mapping each rule to an invalid fixture, finish the Go suite, then add the agent-language suite once decided. Cue rules are enforced twice: by the producer, and by the Go gate before publishing.

Discuss as a team • Are we comfortable that each business rule exists once per language, guarded by shared fixtures in CI? • Which rules are worth keeping? Each one is paid for in every language.

# 7. Decision 4: real-time delivery to viewers

| Option | Hackathon fit | Team velocity | Delivery risk | Cost and judge access | Verdict |
| --- | --- | --- | --- | --- | --- |
| SSE from Go only | Good. Works, thinner Azure story | Strong. htmx has an SSE extension; Go pattern is well documented | Good. Container Apps idle request timeout is 4 minutes by default: heartbeats and reconnect | Strong. No extra service | Default path |
| SSE plus Web PubSub Standard behind one interface | Strong. Azure real-time service in the story | Mixed. Extra integration; Go SDK showed only an early version tag | Mixed. Verify the SDK, fall back to its REST API | Mixed. Paid unit through Nov 10; price not read | Add after SSE works |
| Web PubSub Free tier | Weak. 20 concurrent connections, 20,000 messages a day | Good. Same SDK | Weak. Judges and replays would exhaust it (Reasoned) | Strong. Free | Dev only |

Container Apps documents an idle request timeout of 4 minutes by default (range 4 to 30, advanced settings need premium ingress) and says nothing about SSE or WebSockets. Treat it as untested: heartbeat comments every 15 to 30 seconds, automatic reconnect, and a 15-minute soak test.

# 8. Decisions 5 and 6: ingest and agent hosting

## Ingest

| Option | Hackathon fit | Team velocity | Delivery risk | Cost and judge access | Verdict |
| --- | --- | --- | --- | --- | --- |
| Event Hubs Standard, 1 TU | Strong. Stage 1 on a real streaming service; 7-day retention, Kafka endpoint | Good. Go SDK or Kafka client (SDK not checked) | Good. Mature service | Mixed. Billed per TU per hour, no scale-to-zero tier listed; price not read | Recommended |
| Event Hubs Basic | Good. 1-day retention | Good. Same | Mixed. Page summary was inconsistent on Basic Kafka support: verify first | Good. Cheaper | Fallback if cost bites |
| In-process queue, replay from Blob | Weak. Drops the main Azure ingest story | Strong. Simplest | Strong. Fewest moving parts | Strong. Cheapest | Local and test mode only |

## Where the agents run

| Option | Hackathon fit | Team velocity | Delivery risk | Cost and judge access | Verdict |
| --- | --- | --- | --- | --- | --- |
| Container Apps (live path) | Strong. Cloud Native prize list includes it | Strong. Same platform as the Go services | Good. Familiar; mind the idle timeout | Good. Scale to zero, or min 1 replica during demo windows | Recommended |
| Foundry hosted agents | Strong. Foundry prize signal, built-in tracing | Mixed. New model: per-session sandboxes, immutable versions, no traffic splitting | Mixed. Fit for a high-rate pipeline is unproven | Good. Billed on active sessions; GA; South Africa North listed | Spike first. Maybe one non-latency-critical agent |
| AKS | Good. Named in the Cloud Native category | Weak. Cluster ops for three people | Weak. Heavy for this scope | Weak. Always-on nodes (Reasoned) | Skip |
| Azure Functions | Good. Event-driven, also named in the category | Mixed. Good for small glue | Mixed. Orchestration state and cold starts (Reasoned) | Good. Consumption based | Optional for glue such as recap triggers |

AKS and Functions ratings come from general knowledge and were not researched for this project.

# 9. Azure fact sheet

What we found this week, with how far to trust it. Prices were not visible on the pages fetched, so use the Azure pricing calculator before committing spend.

| Topic | What we found | Source | Confidence |
| --- | --- | --- | --- |
| Agent Framework | 1.0 stable for .NET and Python; workflows, multi-agent orchestration, MCP, A2A (A2A 1.0 coming soon); providers include Foundry, Azure OpenAI, OpenAI, Anthropic, Bedrock, Gemini, Ollama | 1.0 announcement | Verified |
| Foundry hosted agents | GA; Python and C#; framework agnostic; billed on active session CPU and memory; per-session VM sandbox; idle timeout 2 to 60 min (default 15); 0.5 to 2 vCPU; immutable versions; no traffic splitting; 30+ regions including South Africa North | Foundry docs | Verified |
| Container Apps ingress | Idle request timeout default 4 min (range 4 to 30); advanced settings need premium ingress; nothing stated about SSE or WebSockets | Container Apps docs | Verified, with a gap |
| Web PubSub | Free: 1 unit, 20 connections, 20,000 messages a day, no SLA. Standard: 1,000 connections per unit, up to 100 units, 99.9% SLA, first 1,000,000 messages free (confirm the period) | Pricing page | Verified; prices not shown |
| Event Hubs | Basic and Standard billed per TU per hour. Basic: 1-day retention. Standard: 7-day retention, Kafka, Schema Registry, Capture extra. No scale-to-zero tier listed. Summary inconsistent on Basic Kafka support | Pricing page | Partly verified |
| Speech word timing | Speech SDK WordBoundary event gives each word's audio offset (in ticks) and duration; viseme events also exist; no per-language limits documented | Speech how-to | Verified for the SDK; Swahili untested |
| Swahili voices | A third-party listing shows sw-KE-ZuriNeural, sw-KE-RafikiNeural, sw-TZ-RehemaNeural, sw-TZ-DaudiNeural. The Microsoft language page we fetched only showed speech-to-text locales | Third-party list | Unverified at source |
| htmx and SSE | SSE extension exists on npm; Go + htmx + SSE pattern documented. One repo mentioned htmx 4.0 stable; not confirmed | npm, blog | Partly verified |
| Web PubSub Go SDK | azwebpubsub package exists; only an early v0.1.1 tag was seen | pkg.go.dev | Partly verified |

# 10. Cost and judge-access posture (through Nov 10)

Judges must be able to use the project free and unrestricted until judging ends, so anything billed by the hour keeps running. These are the items to price and cap.

| Item | Why it costs | Control |
| --- | --- | --- |
| Event Hubs | Per throughput unit per hour, no scale-to-zero | Smallest tier that works; Bicep so it can be torn down and recreated |
| Web PubSub Standard (if used) | Paid unit per day | One unit; remove if SSE is enough |
| Container Apps | Replicas while running | Scale to zero where latency allows; min 1 replica only for demo windows |
| Azure OpenAI | Tokens consumed | Small model on the live path; stronger model only for recaps; cache; per-match caps |
| Speech | Characters synthesised | Pre-render demo audio, cache by text, voice and locale in Blob |
| Foundry hosted agents (if used) | Active session CPU and memory | Short idle timeout, small sandbox, one agent only |
| Cosmos DB (if used) | Not researched | Check serverless pricing before committing |

- Set a monthly budget and alerts before the first deploy, and name an owner for the number.

- Ship a deterministic "judge mode": a seeded match that replays on demand with cached model and speech output, so a demo works even if a quota runs out.

- Request Azure OpenAI quota early. Availability by region and default limits were not verified.

# 11. Early spikes (Oct 4 to 6)

Each spike is about a day or less and answers one question that could change the plan. If it fails, we use the fallback and move on.

| Spike | Pass looks like | If it fails | Owner |
| --- | --- | --- | --- |
| S1. Swahili voice with word timings | Voices are listed in our region; a 30-second clip with word offsets that line up | English-first, Swahili text only, or another language |  |
| S2. SSE through Container Apps | 15 minutes with heartbeats, no lost events, reconnect works | Web PubSub path |  |
| S3. Go to Event Hubs to agent service | An event reaches the agent in well under a second | Kafka client or in-process mode |  |
| S4. Verifier rejects a bad cue | Fixture-based bad cue rejected, template fallback emitted | Simplify the rule set |  |
| S5. Overlay island over a video | Cue appears within about 100 ms of target and survives htmx swaps | Simple CSS overlay or Next.js (option B) |  |
| S6. Foundry hosted agent hello world | Agent runs and its trace shows in Foundry | Container Apps only |  |
| S7. Web PubSub publish from Go | Publish works and the browser receives it | REST API, or skip |  |

# 12. What to focus on

The win condition. Within two minutes a judge should see a live synthetic match, one moment explained with its evidence, the same moment told two ways (including Swahili with spoken, word-synced captions), and an agent trace where the Verifier rejects a bad claim and the system recovers, all running on Azure that they can open themselves.

## Priorities, in order

- Golden path first. One seeded storyline, end to end, by Oct 12. Everything else hangs off it.

- Verifier loop and Evidence Trail. The differentiators for agentic design and explainability.

- Persona views and Swahili voice with captions. The personalization proof.

- Visible, cheap Azure integration. Event Hubs, Container Apps, Foundry traces, Speech.

- Quality signals. Fixture tests in CI, IaC, README, architecture notes, data-quality report.

- Judge access. Public URL, judge mode, clear instructions.

- Video and write-up. Reserve Oct 24 to 25 and cut anything that does not appear in the video.

## Suggested effort split (proposal, adjust together)

| Area | Share | Covers |
| --- | --- | --- |
| Engine and synthetic data | 25% | Generator, storylines, metrics, moments, MCP tools, cue gate |
| Agents and Verifier | 25% | Orchestration, narration, personas, languages, evaluations |
| Experience | 25% | htmx shell, overlay island, Evidence Trail, captions, accessibility |
| Azure platform and quality | 10% | IaC, CI, cost controls, tracing, docs |
| Demo, video and write-up | 15% | Script, recording, pitch, submission checks |

## Do not build

- Broadcast hardware adapters (SMPTE gateways, graphics engines). Keep a timecode field and describe it as roadmap.

- A full physics simulation or video auto-eventing. Event-first generation with light tracking is enough.

- Native device apps, voice Q&A, extra languages we cannot quality-check, or a second front end "just in case".

## Working rules

- Measure, do not claim. Report latency we measured. Deterministic insights are the real-time claim; narration streams after.

- Every feature must appear in the video or be cut.

- No rule without a fixture. Feature freeze Oct 22; submit by Oct 25.

Discuss as a team • What is the single most memorable thing a judge sees in the first 30 seconds? • If we had to cut half of the must-haves, which half goes?

# 13. Timeline (dates in EAT)

| Dates | Focus | Exit criteria |
| --- | --- | --- |
| Oct 4 to 5 | Decide the open items in section 14, run spikes S1 to S4, register and appoint the Representative, create the fresh public repo with CI, set budgets and alerts | Decisions logged; spike results known; repo live |
| Oct 6 to 12 | Submissions open (Oct 6, 7:00 PM EAT). Golden path: event to moment to cue to screen. Metrics and index working | A seeded match replays and a verified cue appears on screen |
| Oct 13 to 19 | Agent team, personas, Swahili voice with captions, Evidence Trail, Player Spotlight | Full demo path works |
| Oct 20 to 23 | Hardening, evaluations, cost caps, accessibility, deploy, judge mode. Registration closes Oct 20, 10:00 PM EAT. Feature freeze Oct 22 | Stable public URL; tests green; alerts set |
| Oct 24 to 25 | Record the video, write the pitch, finalise the README, submit | Submitted by Oct 25 |
| Oct 26 to 27 | Buffer only. Real deadline is Oct 28, about 10:00 AM EAT | Fixes only |

# 14. Decision log

Fill in together in the first session. Recommended values are pre-filled; change them if the team disagrees.

| Decision | Recommended | Owner | Decide by |
| --- | --- | --- | --- |
| Front end approach | Go + htmx + TypeScript overlay island |  | Oct 5 |
| Agent language | Python (C# if one person owns it) |  | Oct 5 |
| Contract approach | Contract-first with fixtures and a Go gate |  | Oct 5 |
| Azure region | One region with our models, Speech and hosted agents |  | Oct 5 |
| Ingest | Event Hubs Standard, 1 TU |  | Oct 6 |
| Delivery transport | SSE default; Web PubSub Standard optional |  | Oct 8 |
| Agent hosting | Container Apps; hosted agent spike |  | Oct 8 |
| Profile and state store | Not researched. Cosmos serverless is the candidate |  | Oct 8 |
| Repo name, licence, branching, CI | Public repo, PR checks on every change |  | Oct 5 |
| Representative for the submission |  |  | Oct 5 |
| Fourth team member (design and video)? | Nice to have if eligible |  | Oct 5 |
| Budget owner and monthly cap |  |  | Oct 5 |

## Open questions

- Who has shipped C# in the last year, and who has built LLM apps in Python?

- Does anyone already have an Azure subscription with Azure OpenAI access and quota?

- Who can review Swahili output, and is there a second language someone can check?

- Which rating in this brief do you think is wrong?

# 15. Sources

Documentation and pages used for the Verified and Partly verified facts. The official rules were supplied separately (sections 4.2 to 4.8 and 6.2) and the hackathon site is aka.ms/insidethegame.

- Microsoft Agent Framework 1.0 announcement

- Microsoft Agent Framework on GitHub

- Foundry hosted agents

- Container Apps ingress configuration

- Azure Web PubSub pricing

- Azure Event Hubs pricing

- Speech SDK synthesis events (word boundary, viseme)

- Azure Speech language support

- Swahili Azure voices (third-party listing)

- htmx SSE extension (npm)

- Live website updates with Go, SSE and htmx

- azwebpubsub Go package